## Slide 1
WhaleAX Financial Consulting Services Pvt Ltd
PCI DSS v4.0
Gap Assessment
Findings, Risk Analysis & Remediation Roadmap
ENGAGEMENT REF
WAX-PCI-2025-001
ASSESSMENT DATE
April – June 2025
PCI DSS VERSION
v4.0
CLASSIFICATION
CONFIDENTIAL
PREPARED BY: PCI DSS ASSESSMENT & ASSURANCE PRACTICE | RESTRICTED DISTRIBUTION

## Slide 2
Agenda
01
Engagement Overview & Methodology
02
Organization & Scope Definition
03
Overall Compliance Posture
04
Critical & High-Risk Findings
05
Requirement-by-Requirement Summary
06
Risk Register & Risk Matrix
07
Remediation Roadmap & Action Plan
08
Key Recommendations
09
Q&A and Next Steps

## Slide 3
Engagement Methodology
Five-phase approach aligned with PCI DSS v4.0 Assessment Procedures and ISO 27001 audit methodology
1
Initiation &
Scoping
2 Weeks
2
Evidence
Collection
3 Weeks
3
Control
Assessment
4 Weeks
4
Findings
Development
2 Weeks
5
Reporting &
Remediation
1 Week
TESTING METHODS APPLIED
EXAMINE
Review of policies, procedures, configurations, log samples and documentation
INTERVIEW
Structured interviews with system owners, process owners, and IT admins
OBSERVE
Direct observation of processes, system demonstrations and operations
TEST
Technical testing: vulnerability scans, configuration reviews, architecture validation

## Slide 4
Scope & Environment Overview
IN-SCOPE ENVIRONMENT
• AWS Production VPC (us-east-1)
Primary CDE Environment
• WAX-APP-01 / WAX-APP-02
Application Servers (EC2)
• WAX-DB-01
RDS PostgreSQL – Transaction DB
• WAX-FW-01
AWS Network Firewall
• WAX-VPN-01
Site-to-Site VPN Gateway
• WAX-SIEM-01
Splunk SIEM Platform
• WAX-MFA-01
Okta MFA (SaaS)
• WAX-LOG-01
AWS CloudWatch Logging
• WAX-VULN-01
Tenable.io (SaaS)
• WAX-IAM-01
AWS IAM
• AW-001 – AW-025
25 Analyst Workstations
ASSESSMENT PARAMETERS
12
PCI DSS Requirements
Assessed
251
Individual Controls
Evaluated
34
Findings
Identified
29
Evidence Items
Reviewed
Data NOT in scope: PAN | CVV | Track Data | PIN | SAD
⚠ Data NOT in scope: PAN | CVV | Track Data | PIN | SAD

## Slide 5
Overall Compliance Posture
OVERALL COMPLIANCE SCORE
45%
COMPLIANT
CONTROL STATUS BREAKDOWN (251 controls)
Compliant
112 controls
45%
Partial
68 controls
27%
Non-Compliant
54 controls
21%
N/A
17 controls
7%
REQUIREMENT STATUS AT A GLANCE
Req 1
64%
Req 2
59%
Req 3
67%
Req 4
80%
Req 5
63%
Req 6
47%
Req 7
39%
Req 8
56%
Req 9
71%
Req 10
46%
Req 11
60%
Req 12
45%

## Slide 6
Findings Summary
CRITICAL
3
Immediate action required
HIGH
12
30–90 day remediation
MEDIUM
15
90–180 day remediation
LOW
4
Best effort / next cycle
Finding ID
Title
PCI Req
Risk Rating
Target Date
F-001
Critical Patch Remediation SLA Breach (3 CVEs, 41–97 days overdue)
Req 6.3.3
CRITICAL
Jul 14, 2025
F-002
Firewall Rule Review Evidence Missing – Q4 2024 & Q1 2025
Req 1.3.2
CRITICAL
Jul 28, 2025
F-003
Excessive Analyst DB Privileges – 14/25 accounts over-provisioned
Req 7.2.1
CRITICAL
Jul 28, 2025
F-004
Network Segmentation Validation Not Performed (12 months)
Req 1.4.2
HIGH
Sep 14, 2025
F-005
No Formal Daily Log Review Procedure or Evidence
Req 10.4.1
HIGH
Aug 30, 2025
F-006
Shared Service Account Credentials – 3 Accounts Affected
Req 8.2.2
HIGH
Aug 14, 2025
F-007
Incomplete Vulnerability Remediation Tracking – No Ageing Report
Req 11.3.1
HIGH
Aug 30, 2025
F-009
Log Retention Below 12-Month PCI DSS Minimum (9 months/90 days)
Req 10.5.1
HIGH
Aug 14, 2025

## Slide 7
Critical Findings Deep Dive
F-001
Req 6.3.3
Critical Patch Remediation SLA Breach
3 critical CVEs (CVSS 9.8–9.9) unpatched on WAX-APP-01/02. Oldest: 97 days overdue. PCI DSS requires remediation within 30 days.
⚠ Impact:
Potential remote code execution; unauthorized CDE access
✓ Action:
Emergency change management; deploy AWS WAF as interim control
F-002
Req 1.3.2
Firewall Rule Review Evidence Incomplete
Q4 2024 review missing entirely. Q1 2025 review incomplete – no sign-off. 22 rules potentially obsolete and unreviewed.
⚠ Impact:
Unauthorized inbound traffic may be permitted undetected
✓ Action:
Retroactive reviews; formal SOP; quarterly calendar
F-003
Req 7.2.1
Excessive Analyst DB Privileges
14 of 25 analysts have READ/WRITE to DB (need READ only). 4 analysts hold DBA-level privileges. Shared service account credentials on 3 accounts.
⚠ Impact:
Unauthorized data modification; insider threat exposure
✓ Action:
Immediate privilege revocation; RBAC model; access recertification

## Slide 8
Requirement-by-Requirement Results
64%
Req 1
Network
Security
C
H
59%
Req 2
Secure
Config
H
67%
Req 3
Stored
Account Data
H
80%
Req 4
Encryption
in Transit
63%
Req 5
Malware
Protection
47%
Req 6
Secure
Software
C
H
39%
Req 7
Access
Control
C
H
56%
Req 8
User
Auth
H
71%
Req 9
Physical
Access
46%
Req 10
Log &
Monitor
H2
60%
Req 11
Security
Testing
H2
45%
Req 12
Info Sec
Policy
H
Compliant (70%+)
Partial (50–69%)
Non-Compliant (<50%)
C = Critical Finding
H = High Finding

## Slide 9
Risk Register Overview
← LIKELIHOOD
IMPACT →
Likely (4)
Minor (2)
Moderate (3)
Major (4)
Critical (5)
Possible (3)
Unlikely (2)
Rare (1)
001
003
002
004
005
006
009
KEY RISKS
R-001
Unpatched critical CVEs – CDE access risk
High
R-002
Firewall changes undetected – incomplete reviews
High
R-003
Excessive analyst access – insider threat
High
R-004
Insufficient log review – exfiltration undetected
High
R-005
Shared service credentials – account compromise
High
R-006
Missed vuln remediation – dwell time risk
Medium
R-009
Untested segmentation – lateral movement risk
High

## Slide 10
Remediation Roadmap
PHASE 1
0 – 30 Days
July 2025
• F-001: Emergency patch CVE-2024-21413, CVE-2024-38077, CVE-2024-47176
• F-003: Revoke DBA privileges from 4 analyst accounts
• F-006: Reset & individualize all service account credentials
• F-002: Complete Q4 2024 & Q1 2025 firewall rule reviews
PHASE 2
31 – 90 Days
Aug–Sep 2025
• F-009: Extend log retention to 12 months (SIEM + CloudWatch)
• F-005: Formalize daily log review SOP + evidence trail
• F-007: Implement vulnerability ageing report in Tenable.io
• F-004: Commission network segmentation penetration test
PHASE 3
91 – 180 Days
Oct–Nov 2025
• F-008: Apply CIS Benchmark Level 1 hardening to CDE systems
• F-010: Establish Third-Party Risk Management program
• F-013: Conduct Incident Response tabletop exercise
• MAP-018: Deploy Privileged Access Management (PAM) solution
PHASE 4
181 – 365 Days
Dec 2025–Jun 2026
• F-015: Formalize physical access log review procedures
• MAP-020: AWS Config conformance packs for continuous monitoring
• Engage QSA for formal PCI DSS v4.0 ROC assessment
• Achieve full certification compliance posture

## Slide 11
Key Recommendations
1
Establish Patch Management Cadence
Implement AWS Systems Manager Patch Manager for automated baseline deployment. Define formal patch exception process with mandatory compensating controls and executive escalation for overdue critical CVEs.
2
Implement Formal RBAC & Access Governance
Deploy a documented Role-Based Access Control model. Conduct quarterly access recertification for all CDE accounts. Eliminate shared service credentials through PAM implementation.
3
Formalize Logging & Monitoring Program
Extend retention to 12 months across all log sources. Develop formal daily log review SOP with evidence retention. Implement SIEM alert-to-ticket workflow for critical security events.
4
Validate Network Segmentation
Commission an annual network segmentation penetration test to validate CDE isolation. Formalize firewall rule review quarterly process with documented approval workflow and evidence retention.
5
Build Third-Party Risk Management Program
Develop TPRM policy and vendor assessment questionnaire. Complete formal assessments of AWS, Okta, and Tenable.io. Document shared responsibility matrices for all key service providers.
6
Engage QSA for Certification within 12 Months
Upon completion of Phase 1–3 remediation activities, engage a Qualified Security Assessor (QSA) for a formal PCI DSS v4.0 Report on Compliance assessment targeting Q2 2026.

## Slide 12
Next Steps & Q&A
1
Management Review
Leadership review and sign-off on all 34 findings and risk ratings
2
Remediation Kickoff
P1 Critical remediation kickoff meeting – within 5 business days
3
Progress Governance
Bi-weekly steering committee meetings to track MAP progress
4
Phase 1 Completion
Target: All Critical findings remediated by July 31, 2025
5
QSA Engagement
Initiate QSA selection process in Q4 2025 for Q2 2026 ROC
CONFIDENTIAL | WhaleAX Financial Consulting Services Pvt Ltd | PCI DSS v4.0 Gap Assessment | WAX-PCI-2025-001